SurfCast SD

Project Overview

DS3 Projects · Spring 2026

A local surf forecasting tool that predicts next-day conditions at San Diego's best breaks. We combine swell, wind, and tide data with machine learning to produce a 1–5 rating per break — so surfers know where to paddle out tomorrow morning.

# TL;DR

- We're building a web app. User picks a break (La Jolla Shores, Blacks, PB Point) and sees a 1–5 surf rating for tomorrow.

- The rating comes from a machine learning model trained on historical ocean data + Surfline's past ratings as ground truth.

- Data sources: NOAA buoys (swell), NWS (wind forecast), NOAA tides, Surfline (training labels).

- Stack: Python + pandas for data, scikit-learn Random Forest for the model, Plotly Dash for the app.

- Timeline: 6 weeks of building + 2 weeks of polish/poster. 4 teammates + 1 mentor.

# Part 1 — The problem we're solving

Surfers want to know where to surf tomorrow. San Diego has multiple breaks, and each one responds differently to the same ocean conditions. On any given day:

- La Jolla Shores might be flat and mushy

- Blacks might be firing (big, clean waves)

- PB Point might be blown out by onshore wind

A surfer who drives to the wrong break has wasted their morning. Existing tools like Surfline give forecasts, but they're generic, paid, and not tuned to SD specifics. We're building a free, SD-focused tool.

## Why different breaks respond differently

Each break faces a direction. Blacks faces roughly west, so it loves west swells but misses south swells. The bottom contour also matters — Blacks has an underwater canyon that focuses swell energy, so waves are bigger there than at nearby beaches on the same day.

So the rating isn't just "how good are conditions" — it's "how good are conditions for this specific break." Our model has to learn the quirks of each spot.

# Part 2 — What makes waves good or bad

Three things drive surf quality. Understanding these is essential — they're the inputs to everything we build.

## Swell (the waves themselves)

- Height — too small = nothing to ride, too big = dangerous

- Period — time between waves. Long period (12–18s) = powerful organized groundswell from a distant storm = good. Short period (4–8s) = local wind chop = bad.

- Direction — which direction the swell is coming from. Has to match the break's orientation.

## Wind

- Offshore wind (blowing from land to ocean) — grooms the wave faces clean. Good.

- Onshore wind (ocean to land) — makes waves choppy and ugly. Bad.

- Mornings usually have light/offshore wind, afternoons turn onshore. This is why surfers go at dawn.

## Tide

- Each break has a preferred tide. Some work best at low tide (reef exposed), some at high tide (more water over rocks).

- Tides cycle on a predictable ~6-hour rhythm — astronomically driven, so we can forecast years out.

A good day = right swell size + long period + direction matches break + offshore/light wind + tide that works for that spot.

# Part 3 — The data sources

We need every input as numbers a computer can use. Four sources:

| Source | What it gives us | Access | Our role |
| --- | --- | --- | --- |
| NOAA NDBC buoys | Wave height, period, direction. Stations 46232 (Point Loma) and 46254 (Mission Bay). | Free public .txt feed | Core input — swell features |
| NWS marine forecast | Hourly wind speed + direction forecast at each break | Free public JSON API | Core input — wind features |
| NOAA CO-OPS tides | Tide heights, station 9410170 La Jolla | Free public API | Supplemental input |
| Surfline / surfpy | Human-rated surf scores (Poor / Fair / Good / Epic) per break | Unofficial wrapper, scraping | Training labels — the "ground truth" |

Surfline is different from the others. Instead of being an input feature, its ratings are the answer key we train our model against. More on that next.

# Part 4 — The machine learning piece

Core idea: we want a model that takes ocean conditions as input and outputs a 1–5 rating.

To build that model, we have to teach it what good and bad conditions look like. This is supervised learning — we show the model thousands of examples of "here are the conditions, here's the rating" and it finds the pattern.

## Where the ratings come from

Surfline has already rated thousands of historical days. We scrape those ratings and pair them with buoy/wind/tide data from the same day. The training set looks like:

| Date | Break | Swell ht | Period | Dir | Wind | Rating (label) |
| --- | --- | --- | --- | --- | --- | --- |
| 2024-11-03 | Blacks | 1.8m | 14s | 285° | 5 kt offshore | Good (4) |
| 2024-11-05 | Blacks | 0.6m | 7s | 195° | 15 kt onshore | Poor (1) |

Thousands of rows like this. The model learns patterns on its own — no one programs "if offshore wind then +1 rating" by hand. The Random Forest figures it out from examples.

## Why Random Forest

A Random Forest is a collection of decision trees that vote together. For this project it's the right tool:

- Handles mixed data types (numeric height, categorical break name) without extra work

- No feature scaling needed

- Tells us which features matter most (feature importance)

- Robust to noise and overfitting

- Much simpler than a neural net, more powerful than linear regression — right fit for 6 weeks

## The prediction flow (what happens every morning)

- Fetch tomorrow's forecast data — NWS wind forecast, NOAA swell forecast, tide predictions

- Featurize it (same transformations as training)

- Load the trained model, predict

- Model outputs a continuous score like 3.7 → bin into 1–5

- Show it in the web app

# Part 5 — Feature engineering (the tricky part)

Raw data isn't directly usable. We have to transform it into features the model can actually learn from. This is where the project gets technically interesting.

## Example: swell direction

The buoy gives a number like 285°. You might think "just feed it to the model." But to a model, 359° and 1° look totally different (358 apart), when they're actually 2° apart on a compass.

Fix: transform direction into two features using trigonometry — sin(direction) and cos(direction). Now 1° and 359° are mathematically close, matching reality. This is called circular encoding, and it's a classic feature engineering trick.

## Example: direction relative to the break

Blacks likes swells from ~280°. If a swell comes from 285°, that's perfect (5° off). From 180°, terrible (100° off). So we compute angular_distance_from_optimal as a feature. The model learns "smaller = better."

## Other features we'll engineer

- Rolling averages — 6-hour change in swell height (building vs fading)

- Wind persistence — has it been calm for 6 hours or gusty?

- Tide at surf time specifically, not current tide

- Break-specific interaction terms (e.g., swell height × direction match)

Every feature is a hypothesis: "I bet this thing affects surf quality." Good features = good model. Bad features = bad model. This matters more than model choice.

# Part 6 — How the whole system fits together

## Training (done periodically)

- Pull historical data from all four sources

- Build feature table

- Train model on ~1 year of past data

- Save trained model to disk

## Daily prediction (runs every morning)

- Pull latest forecasts

- Featurize using same transformations as training

- Load saved model, predict 1–5 for each break

- Write predictions to a file the web app reads

## User experience

- Surfer opens Dash web app

- Picks "Blacks" from dropdown

- Sees a rating meter (1–5), a swell chart, a wind chart for next 48h

- Optional: "why this rating" explanation using top 3 feature contributions

# Part 7 — 8-week timeline

| Week | Focus | What we're doing |
| --- | --- | --- |
| Week 1 | Data foundation | Pull buoy, wind, and Surfline data. Build unified hourly DataFrame. Set up repo. |
| Week 2 | Features + labels | Engineer direction features, add tide + rolling stats. Scrape Surfline labels. X and y ready. |
| Week 3 | Baseline model | Train Random Forest. Compare to naive baseline. Convert scores to 1–5. Time-series train/test split. |
| Week 4 | Validation + error analysis | Cross-validation. Per-break confusion matrices. Find where model fails and why. |
| Week 5 | Dash web app | Build UI, map, charts, rating meter. Deploy to Render or Railway. |
| Week 6 | User testing + poster | Test with real surfers. Ship fixes. Draft poster. |
| Weeks 7–8 | Polish + showcase | Final poster, README, demo video. Everyone should be able to demo the full project. |

# Part 8 — Pitfalls to watch for

Every one of these has bitten every data science team that's ever done a project like this. Flagging them now saves pain later.

- Time-series leakage. If you random-split train/test, future data leaks into training. The model looks amazing in dev and terrible live. Always split by time — train on early months, test on later ones.

- Direction as a single number. 359° and 1° are 2° apart in reality but 358 apart to a model. Always use sin/cos encoding.

- NOAA data gaps. Buoys go offline. Handle missing rows — forward-fill short gaps, flag long ones.

- Class imbalance. SD gets mostly "Fair" days. If 70% of labels are Fair, a model predicting Fair always gets 70% accuracy while being useless. Use class_weight='balanced' and look at per-class metrics.

- Surfline API fragility. Unofficial, could change anytime. Cache aggressively, don't re-scrape every run.

- Environment drift. "Works on my machine" is the classic team killer. Pin versions in requirements.txt from Week 1.

# Part 9 — The tech stack

| Layer | Tool |
| --- | --- |
| Language | Python 3.11+ |
| Data | pandas, numpy, requests |
| ML | scikit-learn (RandomForest), joblib for model persistence |
| Visualization | Plotly, Plotly Dash |
| Deployment | Render or Railway (free tier) |
| Version control | GitHub, feature branches, PR reviews |
| Scheduling | GitHub Actions on cron for daily data refresh |

# Glossary

Terms we'll use all quarter. Worth knowing cold.

- Break — a specific surf spot (La Jolla Shores, Blacks, PB Point).

- Swell — organized ocean waves generated by distant storms, traveling across the ocean to the coast.

- Period — seconds between wave crests. Longer = more powerful, more organized.

- ETL — Extract, Transform, Load. The pipeline that pulls raw data, cleans it, and makes it usable.

- Feature — a numeric input to the ML model (e.g., swell height, sin of direction).

- Label — the "answer" the model is learning to predict (Surfline's 1–5 rating).

- Supervised learning — training a model on labeled examples.

- Random Forest — an ML model that's a bunch of decision trees voting together.

- MAE — Mean Absolute Error. Average distance between predicted and actual ratings.

- Dash — a Python framework for building web apps with charts, by the Plotly team.